**AGREEMENT FOR DEVELOPMENT OF AN APPLICATION PROGRAMMING INTERFACE**

**(API)**

THIS AGREEMENT is made this ……………… day of …………………………. 2023

BETWEEN

**NZURI TRUST LIMITED** of 2nd floor, Green house Zzana Entebbe Road (hereinafter referred to as “Nzuri Trust” on the one part),

AND

**Mr. Peter Ahumuza** of plot 42 Bukoto street and **Mr. Robert Kamoga Tebasuulwa** of Plot 42 Bukoto street (hereinafter referred to as “the Consultants”)

FOR

**THE DEVELOPMENT OF AN APPLICATION PROGRAMMING INTERFACE(API)**

**WHEREAS**

1. Nzuri trust is desirous of integrating its core banking application with various digital payment platforms to attain the highest level of efficiency in serving its clientele,
2. Nzuri trust has acquired ebanqr a core banking application that has the ability to integrate with other systems via an API
3. Nzuri trust is desirous of engaging the Consultants to develop an API to integrate ebanqr with various digital payment platforms such as MTN Mobile Money and Airtel Money.
4. The Consultants have professed to have the requisite knowledge and skills to undertake the development

**NOW THEREFORE THE PARTIES HEREBY AGREED** as hereunder:-

1. **Expected Tasks, Time Frame and Deliverables**

The Consultants will undertake the tasks whose time frame and deliverables are as documented below:

|  |  |  |  |
| --- | --- | --- | --- |
| **Sn** | **Item** | **Description** | **Timeline** |
| 1 | Requirements gathering and analysis | Understanding the business requirements and identifying the necessary features for the API | 2 days |
| 2 | API Design and Architecture | Designing the API structure, selecting the appropriate models and frameworks and defining the endpoints | 1 week |
| 3 | Development | Writing out the code for the API, including back-end and front-end development, and database integration | 2 weeks |
| 4 | Testing and Quality Assurance | Testing the API to ensure it meets the specified requirements and is free of bugs and errors | 1 week |
| 5 | Documentation | Creating user documentation, API reference, and other supporting materials | 2 days |
| 6 | Deployment | Deploying the API to the production environment | 2 days |
| 7 | Maintenance | Providing ongoing maintenance and support | 6 months |

1. **Cost**

Nzuri trust shall pay the Consultants a total amount of UGX. Xxxxxxxxxx as per the schedule below;

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sn** | **Item** | **Description** | **Percentage(%)** | **Amount(UGX)** |
| 1 | Initial | At project commencement | 30 | xxxxxxxx |
| 2 | Second | At successful deployment | 30 | xxxxxxxx |
| 3 | Final | 6 months from deployment | 40 | xxxxxxxx |
| **Total** | | | | **xxxxxxxx** |

1. **Duration**

This contract shall run for a period of 7 months with effect from 6th April, 2023

1. **Annexture**

The Consultants’ proposal forms part of the Contract.

1. **Modification**

This agreement shall not be altered, amended or modified except with the express written consent of the parties.

1. **Law applicable**

This Agreement shall be construed and governed by the Laws of Uganda or any statutory notifications thereof.

1. **Arbitration**

In the event of any dispute arising out of this agreement, the parties shall seek in good faith to resolve the matter amicably and upon failure the matter will be settled by arbitration subject to the Arbitration and Conciliation Act, Cap 4.

IN WITNESS WHEREOF the parties hereto have hereunto set their respective hands the month, year first above written.

Signed for and on behalf of

**NZURI TRUST LIMITED**

By **CONSOLANTA AHEREZA** ………………………………………….

**MANAGING DIRECTOR**

In the presence of: ………………………………………...

**WITNESS**

**Signed by the said**

**Peter Ahumuza ……………………………………………..**

**CONSULTANT**

**Robert Kamoga Tebasuulwa ……………………………………………….**

**CONSULTANT**

**In the presence of: ……………………………………………….**

**WITNESS**